# Enterprise Project Proposal Form

Proof of Concept Application for Industry

Proof of Concept Artefact for Industry:

# Title:  RiskForge

Team Name:  Cyber6

Team Members:

| Initials | Name | Email | Role |
| --- | --- | --- | --- |
| DL | Daniel Legg | D3764716@live.tees.ac.uk | Backend Developer |
| DM | Declan Moore | C2201962@live.tees.ac.uk | Software Tester |
| RL | Reece Lawton | E4118242@live.tees.ac.uk | Server Administrator |
| LO | Ladimyr Ostankov | S3293097@tees.ac.uk | General Developer |
| CM | Ciaran McEvatt | E4458249@live.tees.ac.uk | Documentation |
| DB | Danyaal Bashir | E4004242@live.tees.ac.uk | Database Administrator |

| Tutor Name(s): | Paulo Modesti, Jie LI |
| --- | --- |

| Tutor | Subject | Initials | Lab# | Tue 11-1 | Fri 11-1 |
| --- | --- | --- | --- | --- | --- |
| Mansha Nawaz | CS ¦ SE ¦ IT | MN | 01 | IT1.31 | IT1.34 |
| Barry Hebbron | CS ¦ SE | BH | 04 | IT1.11 | IT1.10 |
| Julien Cordry | CS ¦ SE | JC | 05 | IT1.08 | IT1.31 |
| Steven Mead | CS ¦ SE | SM | 06 | IT1.10 | IT1.08 |
| Jie Li | Cyber | JL | 02 | IT2.41 | IT2.41 |
| Muhammad Diyan | Cyber | MD | 03 | IT2.34 | IT2.42 |
| Ben Findlay | Forensics | BF | 07 | IC1.68 (12-1) | IC1.68 |

# Outline Description/Research Question:

Our project/application will be focused on for large scale networks/enterprises. The application will run a detailed network scan on all devices connected to said network and provide a report on security, vulnerabilities, suggestions, and patches. The application will be able to generate a report (with a risk score) in a file format for administrators.

## Research Question

How can RiskForge/CARMA help to protect large scale networks in the industry?

## Aims

Provide 3-5 key aims that outline the purpose and expected impact of the project. Aims should be broad but focused on the overall goal. Personalise the following to support the Aims of your Artefact.

- Develop a functional Proof of Concept (PoC) that demonstrates the feasibility of using an integrated vulnerability scanning and management platform to address the enterprise challenge of vulnerability visibility and patch compliance.

- Explore how automated vulnerability assessment and contextual risk scoring can enhance the efficiency and effectiveness of vulnerability prioritisation within enterprise IT environments.

- Design a secure, user-friendly and scalable web-based management interface that enables administrators to manage assets, initiate scans, track & implement remediation and monitor overall security posture.

- Provide a technical foundation suitable for potential enterprise adoption, incorporating secure authentication, structured data storage and industry-aligned security best practices.

- Generate actionable insights and recommendations by analysing PoC results, trends in vulnerabilities, patch compliance levels and the effectiveness of risk-based prioritisation.

## Objectives

List 5 clear, achievable objectives that define specific tasks needed to meet the project aims. Objectives should be measurable and actionable.

- Design and implement a secure, web-based user authentication system with secure password storage (hashing, salting etc) and role-based access to ensure only authorised users can access the platform.

- Develop an asset management module with persistent storage, allowing administrators to add, edit and delete assets including IP address, asset type, exposure level, business criticality with all data held in a backend MySQL database.

- Integrate vulnerability scanning using the Greenbone/OpenVAS API to initiate system-wide or individual asset scans and retrieve vulnerability data programmatically for analysis and processing.

- Implement a contextual risk-scoring and ticketing mechanism, calculating a custom risk score by combining CVSS data with asset exposure and criticality, automatically generating and updating vulnerability tickets based on scan results.

- Produce reporting and visualisation features to assess security posture, showing clear overviews of outstanding vulnerabilities, patch compliance status and risk trends with the ability to generate summary reports for administrative review.

# Proposed Project Artefact/Project Deliverable(s):

Deliverable 1: Artefact [Application/System]

- A functional Proof of Concept (PoC) vulnerability management and patch compliance system that demonstrates the feasibility of the proposed solution.

- A user-friendly web-based interface that allows administrators to manage assets, initiate vulnerability scans, review risk scores, and track remediation status within a simulated enterprise environment.

Deliverable 2: Project  Report to support Artefact

- A technical report documenting the system architecture, design decisions, implementation details, and testing outcomes.

- The report will also address security considerations, ethical compliance, limitations of the PoC, and potential areas for future development.

Deliverable 3: Artefact Presentation [Demo of App]

- A formal project presentation and live demonstration of the PoC application, showcasing key functionality, technical features and how the solution addresses enterprise vulnerability management challenges.

- Industry relevance and learning outcomes will be highlighted.

Deliverable 4: Peer Assessment and Reflective Report

# Rationale for Project Choice:

This project was chosen to address real-world enterprise challenges in vulnerability management and patch compliance. It applies core cybersecurity principles through a practical, industry-aligned solution, providing hands-on experience with secure system design, vulnerability scanning, risk-based prioritisation and reporting within an enterprise context.

# Background Research:

Research into existing vulnerability management platforms such as Nessus, Qualys and Rapid7 found solutions that are powerful but complex and costly, often unsuitable for small organisations or learning environments. Industry trends emphasise contextual risk prioritisation and automation, revealing a gap for a lightweight, local-running proof-of-concept that demonstrates core vulnerability management and patch compliance principles.

# Areas for Investigation:

This project will investigate key areas such as secure user interface design for administrative systems, backend and database development, API integration for vulnerability scanning, secure data handling, and risk-scoring methodologies. Industry requirements and best practices will be reviewed to ensure the platform aligns with enterprise security and vulnerability management standards.

# Ethics Declaration Statement:

All Team Members agree to comply with the Ethics Declaration.

Ethics Declaration Statement

| Statement | True | False |
| --- | --- | --- |
| My project is entirely literature-based and/or technical. | ✅ |  |
| My project does not use any form of participants. | ✅ |  |
| My project does not use external inputs (e.g., liaising with someone in industry). | ✅ |  |
| My project does not require me to do work off campus (e.g., in a company). | ✅ |  |
| My project does not use secondary datasets. |  | ✅ |

Explanation

- Literature-based and/or technical:
This project is primarily technical in nature, focusing on the design and development of a vulnerability management and patch compliance proof of concept. While it references cybersecurity standards and best practices, no primary empirical research is conducted, making this True.

- No participants:
The project does not involve human participants, interviews, surveys, or the collection of personal user data. All testing is performed using simulated assets and controlled virtual environments, making this True.

- No external inputs:
The system is developed independently by the project team without direct collaboration with industry professionals or external organisations. Industry tools and documentation are referenced only for guidance, making this True.

- No off-campus work:
All development, testing, and evaluation activities are conducted within an academic or virtual lab environment. No on-site work within external organisations is required, making this True.

- No secondary datasets:
The project relies on vulnerability data obtained via third-party sources such as Greenbone/OpenVAS and public CVE databases. As this data is collected and maintained externally, this makes the statement False.

# Methodology:

The project will follow an iterative Agile methodology using Scrum, enabling incremental development and continuous improvement of the PoC artefact. Project tasks will be organised and tracked using Trello, with development divided into weekly ‘sprints’. Each sprint will include planning, implementation, review, and retrospective stages to evaluate progress and address technical challenges. Requirements will be refined collaboratively by the team based on sprint outcomes and testing within a simulated environment, ensuring the solution remains aligned with project objectives and feasibility.

# Project Plan:

The project will be delivered over a 12-week period using an iterative Scrum approach.

*The project plan includes the following phases:

- Initial Research and Planning (Week 1)

Conduct background research into vulnerability management solutions, define project scope, roles, and initial requirements, and set up development tools and environments.

- Project Proposal Development (Week 2)

Finalise the project proposal, aims, objectives, methodology, and ethics documentation. Produce an initial product backlog and sprint plan.

- Design Phase (Weeks 3-4)

Design system architecture, database schema, and user interface wireframes. Define security requirements, authentication approach and integration strategy for Greenbone/OpenVAS.

- Development Phase (Weeks 5-9)

Implement core system functionality across multiple sprints, including authentication, asset management, vulnerability scanning integration, risk scoring, ticketing, and reporting. Conduct ongoing testing and sprint reviews.

- Presentation Preparation (Week 10)

Prepare project presentation materials and rehearse a live demonstration of the PoC application, highlighting key features and learning outcomes.

- Finalization and Submission (Weeks 11-12)

Complete system testing and refinement, finalise technical documentation and reflective reports, update the Gantt chart, and submit all project deliverables.

# Proposed Stakeholders:

The proposed stakeholders for this project are medium-sized organisations operating in sectors such as healthcare, finance and retail, where effective vulnerability management and patch compliance are critical. The system is primarily targeted at system and security administrators responsible for managing IT assets and security operations. Secondary stakeholders include business owners and senior management who would benefit from high-level reporting and visibility of organisational security posture. While no direct engagement with external organisations will occur, the platform is designed to reflect the needs and expectations of these stakeholder groups based on industry best practices.

# Technology Stack

## Software

- Front End: HTML & CSS for building a simple and responsive user interface

- Back End: PHP for server-side logic and database interactions

- Web Server: Apache HTTP Server to host and serve the application

- Database: MySQL for storing assets, vulnerabilities, risk scores, users and audit logs

- Server Environment: Ubuntu Server to host Apache, PHP, MySQL and run Python Scripts

- Vulnerability Scanning API: Greenbones/OpenVAS for retrieving vulnerability data

- Risk Analysis & Reporting: Python Libraries (Matplotlib, Pandas), PHP functions

- Security Features: HTTPS, password hashing/salting, role-based access control, MFA

## Hardware

- Development PC/Laptop(s) capable of running VSCode, Python, Apache, MySQL

- Virtual Machines to simulate enterprise assets such as web server, file server, workstations (including intentionally vulnerable environments such as Metasploitable)

## Project Management

- Agile/Scrum Tools: Trello for sprint planning, backlog management and progress tracking

- Documentation & Collaboration: Microsoft Word 365 for technical documentation and reporting, Microsoft Teams for remote communication

# Professional Compliance

## Ethical Considerations

Some ethical considerations of this project include data sensitivity and confidentiality. A company’s asset vulnerability data is critical security information and therefore risk of exposure must be eliminated/minimised. Credential information that is stored must all be encrypted.

## Project Compliance:

The project will be built to maintain and consider vulnerability best practice as well as complying with relevant legislation. The system is built around a great patch and vulnerability management system (NIST SP 800-40).

## Data Governance (GDPR)

To comply with legislation the project will ensure data minimisation, so only essential data is stored. Data to be securely stored such as user password being securely hashed. Access to this data is limited to authenticated admins only. Any sensitive data will not be shared with any third parties

## Equality Diversity & Inclusivity

The project interface has been designed to be easily accessible and provide simple user interface. All administrators should have equal admin access. Terminology used is respectful and neutral to avoid any potential bias in the UI and reporting. With the project being a web-based platform it will support remote access accommodating distributed teams.

# Appendix

## Appendix 01: References and Resources

# Google Scholar: https://scholar.google.com/

Software Security Patch Management - A Systematic Literature Review of Challenges, Approaches, Tools and Practices (Dissanayake, et al., 2021) Link: https://arxiv.org/pdf/2012.00544 RiskBridge: Turning CVEs into Business-Aligned Patch Priorities (Sheikh, et al., 2026) Link: https://arxiv.org/pdf/2601.06201 VulRG: Multi-Level Explainable Vulnerability Patch Ranking for Complex Systems Using Graphs (Jiang, et al., 2025) Link: https://arxiv.org/pdf/2502.11143 # References Dissanayake, N., Jayatilaka, A., Zahedi, M. & Babar, M. A., 2021. Software Security Patch Management - A Systematic Literature, Adelaide: School of Computer Science, The University of Adelaide, Australia. Jiang, Y. et al., 2025. VulRG: Multi-Level Explainable Vulnerability Patch Ranking, Singapore: National University of Singapore, Singapore. Sheikh, Y. M. et al., 2026. RiskBridge: Turning CVEs into Business-Aligned Patch Priorities, New York: Binghamton University.

# Datasets:

## Kaggle Datasets:

https://www.kaggle.com/datasets/jlcole/cisa-known-exploited-vulnerabilities-kev-catalog/

https://www.kaggle.com/datasets/mercykorir25/cve-data/

## Github Datasets:

https://github.com/justakazh/CVE_Database

https://github.com/github/advisory-database

## Google Search Datasets:

https://zenodo.org/records/13983082

# Github Projects: https://github.com/

https://github.com/TURROKS/CVE_Prioritizer

https://github.com/ThiagoMaria-SecurityIT/cve-monitor

# Websites / Other

National Vulnerability Database (NVD): https://nvd.nist.gov/

CVE Details: https://www.cvedetails.com/

OWASP: https://owasp.org/

# Youtube:

HackerSploit: https://www.youtube.com/c/HackerSploit

Network Chuck: https://www.youtube.com/c/NetworkChuck

The Cyber Mentor: https://www.youtube.com/c/TheCyberMentor